## Slide 1: HANGOUT
Application to help people socialize

## Slide 7: At what stage ıs the project now?
Skeleton of the application
Nerves of the application
Appearance of the application
Chart: Backend
| 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr
Sales | 40 | 60
Chart: Functionality
| 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr
Sales | 20 | 60
Chart: Frontend
| 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr
Sales | 75 | 25

## Slide 8: How was the dıvısıon of labor done?
What tasks are our members familiar with?
Speed vs. Learning trade-off
Planning – Designing – Coding loop
How sprints are planned?
Pair programming
Small, frequent chunks of work
Sprint
Sprint review
Sprint retrospective meeting
Project vision
Release planning
Sprint planning

## Slide 9: What is planned to be done until the next presentation?
Creating databases for the related data
Transfer designs that is created by Figma to the Android Studio
Make the application do the base functionalities
Connect database to the application impeccably

## Slide 10: What are the encountered/possible problems?
Technical problems
  Android Studio
  Kotlin
  Connecting frontend to backend(?)
  Installations/Emulators
  XML
Managemental problems
  Difficulty to arrange a meeting
  Busy deadlines for homework and exams
  Starting backend too early

## Slide 11: How is the architecture in solution?
Bus factor = 3
Pair meeting – General meeting
Spend time on searching the problems’ source
  Research & Analysis
Explore & Conceptualization
  Think in deep
Design & Vision
Development
Prioritize tasks

## Slide 12
MERT GÜRŞİMŞİR
OZAN ÇOLAK
MEHMET METE ŞAMLIOĞLU
MUSTAFA BURAK EMİROĞLU
MUSTAFA MERCAN
ZEKİCAN KAYAOĞLU
PROJECT MANAGER
PRODUCT OWNER
DEVELOPER
DEVELOPER
DEVELOPER
DEVELOPER